To: S Dorsett, K Roark

From: Samir Ghigha

CC: Bradd Martin, Neeraj Sharma, Timothy Hauser, Samir Ghigha

Date: 4/1/2021

Re: Progress on Golden India grocery store Project for week ending 4/1/2021

During week 11 our main goal was to make sure we could work out all kinks with the database connection and queries. Since completing this goal, it has allowed a lot more progress to get done on the programming side of things. During this week Timothy put the final touches on the Inventory piece of the project. He also got the login page that Samir created and added it to the project. The login page now directs the user to a home screen. At the home screen the user can choose what system they would like to work with inventory, cash register, or scheduling. Additionally, Bradd is making the finishing touches on the mobile app’s interface and adding some additional features to improve functionality. Samir linked the inventory system from Timothy to the login page, and now the user can see it from the home screen after logging on to the system successfully. The edit schedule button in the home screen can now modify the schedule for the employees and save it to database. Neeraj wrote a document about Tableau and why he chose this reporting tool that he will use create the reports, and he also made the DDL for database. As per developers' requirements, he updated the database and sent out an updated copy of database to developers.

In the next week, Timothy plans on cleaning up the GUI of the application and will begin work on the cash register; Bradd will be joining in to tackle the cash register application; and Samir will complete the schedule screen and join the team in working on the cash register. Next week, Neeraj plans to write up the security plan for the reports being reported, also he will describe the security performance plan for database.