To: S Dorsett, K Roark

From: Samir Ghigha

CC: Bradd Martin, Neeraj Sharma, Timothy Hauser, Samir Ghigha

Date: 4/8/2021

Re: Progress on Golden India grocery store Project for week ending 4/8/2021

In the past week Timothy has worked on making the three standalone applications into one working application. This included creating the GUI for the cash register portion. Additionally, Bradd finished the mobile app and has joined in on tackling the cash register application. Samir completed the scheduling application and connected it to the one working application that has all the other applications (Inventory Application, Login Screen) and it is working properly. Neeraj has completed the security plan for the reports being created and updated the ERD diagram.

In the next week Timothy will be adding functionality to the cash register application. Once this is added the only piece that still needs to be looked it is how to access Neeraj’s reports from the desktop application. Furthermore, next week Bradd will be helping add in functions such as a calculator for the cash register. Samir will join the programmers to help in developing the cash register application. Neeraj is planning to write up the database recovery plan on how the database will be managing the system, also he will write up the plan for created reports and how they will be archived.