To: S Dorsett, K Roark

From: Samir Ghigha

CC: Bradd Martin, Neeraj Sharma, Timothy Hauser, Samir Ghigha

Date: 4/15/2021

Re: Progress on Golden India grocery store Project for week ending 4/15/2021

In the past week Timothy added a reports screen that shows the reports made by Neeraj. He also started preparing the project for presentation by getting it on the device that will be used. Additionally, Bradd revised the Use Case Description, polished previous documents and edited some visuals in the mobile app in preparation for the presentation that is coming up in 2 weeks. Samir finished the scheduling application now it is adding, editing and deleting. He also started the cashier application GUI; it has already been designed. Neeraj has written the security and archive plan for reports being created, also he reviewed the database and ERD.

In the next week Timothy will change the reports to a format that will update with the database and continue to pull the project together for the presentation. Furthermore, Bradd will be assisting in finishing up the Cash Register application over the next week. Samir will also help the team in coding the Cashier Application. Neeraj will be reviewing database and reporting security plan.