To: S Dorsett, K Roark

From: Samir Ghigha

CC: Bradd Martin, Neeraj Sharma, Timothy Hauser, Samir Ghigha

Date: 2/11/2021

Re: Progress on Golden India grocery store Project for week ending 2/11/2021

During the last week we have interviewed the Owner of Golden India and we have been able to determine what the business wants and what is feasible within the time limit. The goal of this meeting was to find out some answers about his store’s systems. The things the company wanted to focus on the most was an inventory system, sales system, and employee scheduling system. We will also be building a mobile application that will allow employees to sign in and view their schedule.

These are the applications we are considering developing:

* Mobile application: let employees log in and be able to see their schedules.
* Program: let the owner track the store’s sales and transactions.
* Program: inventory system.
* Program: scheduling system that will allows the managers to set the employees schedule.

In the coming week we will continue to work on the structure of the database. We will also continue preparing the system scope document.