To: S Dorsett, K Roark

From: Samir Ghigha

CC: Bradd Martin, Neeraj Sharma, Timothy Hauser, Samir Ghigha

Date: 2/25/2021

Re: Progress on Golden India grocery store Project for week ending 2/25/2021

In the past week, we finished creating the scope document for the project. Finished designing the ERD diagram and designing the database and it is now up and running. We have also begun to discuss designs for all of the desktop applications. A mock design has been made for the launch screen and the log in screen of the mobile application. During this time, we have also prepared a presentation for management. This presentation covers the initial interview and the scope document.

In the coming week we plan on getting, some data added to the database. Once this data is added we can see how it will act and see if any changes need to be made. We are also planning to begin development of the mobile application during this time. We will also begin to draw the design for the desktop applications.