To: S Dorsett, K Roark

From: Samir Ghigha

CC: Bradd Martin, Neeraj Sharma, Timothy Hauser, Samir Ghigha

Date: 3/12/2021

Re: Progress on Golden India grocery store Project for week ending 3/12/2021

During week 9, each team member has been busy with their parts of the project. Timothy is working on updates for the inventory application. Additionally, he has finished all the GUI part design and created the item class that will be used to display data and write data back out to the database. For the scheduling mobile application, Bradd has worked on connecting the mobile application to the database but has concerns for connecting the database over the web. Neeraj worked on adding additional data to the tables. Samir has set up the second window that has the schedule part for the manager to work with and only needs to work on the login process with the database to check the user ID and the expected password. Samir as well will need to speak with the Database Administrator (Neeraj) to acquire information on connecting to the database.

For the next week, the programmers will be getting with Neeraj to get the database up and running. The database presented by the Database Administrator to the programmers was located on a virtual machine and no one was able to connect to it. Once we solve this issue, we will begin to test pulling information from the database and writing queries to add new items to the database and test the login process for the users.